Risk-assesment

# 1)

Risk: Legal frameworks around personal data. Type: Personal Information Risk.

Likelihood: High. Severity: Major.

Solution: We will contact a lawyer to find out about the terms and conditions that will be needed

our application.

# 2)

Risk: Implementation of an idea by another group. Type: Idea Copy Risk.

Likelihood: Low. Severity: Minor.

Solution: Adapt idea so there is no plagiarism.

# 3)

Risk: The application may not have the expected impact.

Type: Risk of minor impact.

Probability: Medium.

Severity: Major.

Solution: Before creating the application we should do a market research in order to see if the application will have it

appeal we believe. Adapting our concept to the customer market.

# 4)

Risk: Difficulty using the application by older people.

Type: Unusable risk.

Likelihood: High.

Severity: Medium.

Solution: We will try to make the application as friendly and simple as possible for each user.

# 5)

# Risk: Not having the financial ability on our part to create the application.

# Type: Affordability risk.

# Likelihood: High.

# Severity: Major.

# Solution: We will find sponsors or get a loan in order to be able to implement it.

# 6)

Risk: Failure to complete project due to lack of knowledge.

Type: Risk of lack of knowledge.

Probability: Medium.

Severity: Major.

Solution: We will increase our employment and hire staff.

# 7)

Risk: Incorrect estimate of project implementation. Type: Risk of time management.

Likelihood: Low. Severity: Medium.

Solution: We will initially ask for more than the expected time.